# PRD — Assisted Commerce 2.0: Ring AI Voice-Bot Integration (Phase 1)

| Document type | Product Requirements Document (engineering-ready, first draft) |
| --- | --- |
| Author | Apurva Shetty (Product) |
| Status | Draft v0.1 — open for engineering discovery |
| Last updated | 17 June 2026 |
| Reviewers | Truemeds Engineering, Data/Analytics, Assisted Commerce Ops, Ring AI Tech Team |
| Related docs | ACOM 2.0 BRD (ACOM 2.O — Ringg Integration.docx); Ring AI API — Initiate Individual Call; current order-assigning logic (link in BRD) |

How to read this document. Sections 1–6 define what we are building and why. Section 7 defines the integration contract with Ring AI at engineering altitude (field mappings, webhook contract, lead state machine) without prescribing our internal database schema — that is deliberately left to engineering discovery. Section 11 holds all open questions, split into two blocks: one for Truemeds engineering and one for the Ring AI tech team. Anything marked [DISCOVERY] requires an engineering answer before estimation; anything marked [RINGG] requires a written answer from the vendor.

## 1. TL;DR

Replace the top of the Assisted Commerce (ACOM) funnel — today a 100% human outbound-calling layer on incomplete/abandoned orders — with a Ring AI voice bot that calls eligible leads, qualifies intent (Hot / Warm / Cold), and hands only Hot/Warm leads to human agents for order placement. Humans stay in the loop for the actual order in Phase 1.

A POC across ~1,300 real leads showed ~20% lead-to-sale conversion on bot-transferred leads vs ~5% on the human-only baseline, implying roughly 75% lower manpower for the same output, while bot concurrency lets us finally cover the ~40% of eligible leads we cannot attempt today. This PRD scopes the production integration: how Ring pulls orders from us, calls and self-manages retries/scheduling, and returns verdicts + conversation context to us via webhook, plus the portal changes human agents need.

## 2. Problem & Strategic Context

### 2.1 The problem

The ACOM team manually cold-calls every eligible incomplete order. This is capacity-limited and expensive:

- Coverage gap: Of ~17,000 eligible leads per month (those with both patient details and address on file), we attempt only ~10,000 — ~40% are never called, a standing pool of unconverted revenue.

- Low conversion: Lead-assigned → lead-converted is ~5%.

- Cost: Current CPO ≈ ₹250, on a total cost (payroll + variable telephony/ops) of ~₹50L against ~20,000 orders/month.

- Operational drag: Slow time-to-first-call, agent bandwidth wasted on cold/dead leads, day-on-day spillover, and poor line connectivity on the current telephony provider (Knowlarity packet-loss issues).

### 2.2 Why now

The Ring AI POC demonstrated a 4x lift on transferred-lead conversion (~20% vs ~5%) and the ability to scale outreach via concurrency. This both increases revenue (faster, broader outreach across the full 17k universe) and reduces variable cost (fewer human agents needed per converted order). Commercials (per-call vs outcome-based) are still being negotiated and will be appended when finalised.

### 2.3 Baseline vs proposed funnel

Today (baseline): 100% human-driven. All eligible leads called by agents → ~5% convert. Capacity-capped at ~10k/17k.

Proposed (Phase 1): AI bot calls customer → intent identified (Hot / Warm / Cold) → Hot/Warm leads assigned to human agents with target callback < 5 min → human places order. Cold and unconnected leads are handled per the rules in §6.

## 3. Goals, Non-Goals & Success Metrics

### 3.1 Goals (Phase 1)

- Stand up a production integration where Ring AI pulls eligible orders, places qualifying calls, self-manages retries/scheduling, and returns a verdict + context for each order.

- Expand attempted coverage from ~10k toward the full ~17k eligible universe per month.

- Preserve and improve the ~20% transferred-lead conversion seen in the POC.

- Reduce CPO meaningfully vs the ~₹250 baseline (target to be set once commercials close).

- Give human agents everything they need (bot summary, objection/reason tags, recording/transcript) to convert a transferred lead quickly.

### 3.2 Non-Goals (Phase 1)

- The bot does not place orders, edit carts, capture/modify address, apply coupons, or perform SKU search. (That is Phase 2 — see §9.)

- No change to the core order-assigning logic itself beyond adding an eligibility filter for Ring (§6.3).

- Empty-cart handling logic on our side — handled at the bot's end in Phase 1.

### 3.3 Success metrics

| Metric | Baseline | Phase-1 target | Source |
| --- | --- | --- | --- |
| Transferred-lead → sale conversion | ~5% (human-only) | ≥ ~20% (sustain POC) | Order DB + disposition |
| Eligible-lead coverage (attempted/eligible) | ~10k / ~17k (~59%) | → ~100% of eligible | Assigning-logic logs |
| CPO | ~₹250 | TBD (post-commercials) | Finance + call volume |
| Human callback latency on Hot/Warm | n/a | < 5 min | Portal/assignment timestamps |
| Bot call-connect rate | POC baseline | ≥ POC, monitored | Ring webhooks |
| Intent-label accuracy (Hot/Warm precision) | n/a | Tracked via agent dispositions | Disposition feedback loop |

[DISCOVERY] Confirm the exact metric definitions and event sources we will instrument so dashboards are built once (see §10 and Open Questions).

## 4. Users & Personas

- Incomplete-order customer — added items to cart, did not place the order within 30 min of cart inactivity. Receives the bot call.

- Category 1 human agent — handles Hot/Warm leads transferred by the bot; places the order. Needs bot context up front.

- Category 2 human agent — handles leads not covered by Ring (overflow / non-eligible) via the existing manual flow, unchanged.

- ACOM Ops lead — controls Ring concurrency, monitors funnel health, owns the fallback switch.

- Truemeds Engineering — builds the integration, the assigning-logic filter, webhook ingestion, and portal changes.

- Ring AI Tech Team — owns the bot, calling infra, retry/schedule engine, and webhook emission.

## 5. Solution Overview

We treat Ring as a virtual agent pool that "pulls" orders exactly as a human agent does when clicking Assign Order, governed by the existing assigning logic plus one extra eligibility filter. Ring takes ownership of an order, calls and self-manages all intermediate states (retry, schedule, max attempts), and closes the thread by returning one of a small set of terminal outcomes via webhook. We ingest those webhooks, route Hot/Warm leads to Category 1 agents through the existing assigning logic, and surface bot context in the portal.

Two human queues run in parallel:

- Category 1 — Hot/Warm leads from the bot.

- Category 2 — leads Ring did not handle (overflow when concurrency < inflow, or non-eligible orders), running the current manual flow untouched.

A single control — Ring concurrency — scales the bot layer up or down, and dropping it to 0 is the fallback that reverts everything to today's all-human flow.

## 6. Functional Requirements & Process Flow (Phase 1)

### 6.1 Trigger / eligibility entry

An order enters the ACOM waiting pool when it has >30 min of inactivity after a cart modification without the order being placed (existing rule, unchanged).

### 6.2 Order ownership model

- Ring pulls an order from us via the assigning logic, the same way a human agent does on Assign Order. Concurrency defines how many orders Ring may hold at once and how fast it keeps pulling.

- While Ring owns an order it is removed from the ACOM human pool.

- The order returns to us only when Ring closes the thread (terminal outcome below).

### 6.3 Ring eligibility filter (added layer on top of existing assigning logic)

Only send an order to Ring when all are true:

- Patient details are filled — a valid patient_id exists for the order.

- Address details are filled — a valid address_id exists for the order.

- (Empty-cart cases are handled at the bot's end, not filtered out here.)

All other ordering within the assigning logic (primarily AOV descending) is unchanged.

[DISCOVERY] Where do patient_id and address_id live, and can the assigning service cheaply assert their presence at assignment time? This is a primary discovery item — see §11.A.

### 6.4 Bot-side lifecycle (Ring-owned) and terminal outcomes

Ring owns every intermediate state until the thread closes. Terminal outcomes returned to us:

| # | Outcome | Meaning | What we do |
| --- | --- | --- | --- |
| 1 | Not connected (max attempts) | Call never connected after max attempts (4 in POC) | Order returns to us; route per §6.6 |
| 2 | Connected — verdict | Conversation happened; Ring returns Hot / Warm / Cold + context | Route Hot/Warm to Category 1; Cold per §6.6 |
| — | Intermediate (not returned as terminal): call not connected → Ring retries; call scheduled → Ring holds until connect or max attempts | Ring self-manages | We take no action until terminal |

Retry logic (count, delay on busy/not-picked/failed) and scheduling are configured on the call (call_config.call_retry_config, call_config.call_time) — see §7.

### 6.5 Human routing (Category 1)

On receiving a Hot/Warm webhook, we filter the lead and assign it to a Category 1 agent via the current assigning logic (AOV-driven). Existing hold/re-attempt/schedule logic for human agents stays the same. Target: agent callback < 5 min.

### 6.6 Cold, unconnected & overflow handling

- Cold leads and max-attempt-no-connect orders return to the pool. Phase-1 default: treat per current policy. (P1 enhancement, BRD): attempt Cold leads on a priority logic only when the Hot/Warm queue is empty / in max-attempts / on hold — refined later via quality feedback at the bot's end.

- Overflow: when concurrency < order inflow, residual eligible orders flow to Category 2 (current manual flow).

- Edge case (low inflow, many Category-1 agents idle): spin up a replica Category 2 so idle agents take normal-flow orders. Rare; flagged for the solve.

### 6.7 Fallback / kill-switch

If anything fails, set Ring concurrency to 0. In-flight Ring-owned threads complete or time out, no new orders are pulled by Ring, and the funnel reverts to the all-human flow. Concurrency and inter-attempt timing are controllable on our side.

### 6.8 Telephony note

Ring recommends low-latency / low-packet-loss trunks (Knowlarity/TATA Tele). ACOM currently uses Knowlarity, which has had packet-loss issues. Switching to TATA is expected to be a single number/config change in our backend. To be evaluated; tracked as a dependency, not a blocker.

### 6.9 Compliance & recording

NDA with Ring is signed. Call recordings must be stored on our end for every bot conversation, alongside the transcript link. Retention and PII handling per Truemeds policy. (Confirm storage location/retention in discovery.)

## 7. Integration Contract — Ring AI API (engineering-ready)

This section maps our requirements onto the Ring AI API. It defines the contract, not our internal storage design.

### 7.1 Endpoint

- Initiate call: POST /calling/outbound/individual on base https://prod-api.ringg.ai/ca/api/v0.

- Auth: header X-API-KEY: <key> (keep server-side; never client-exposed).

- Note — deprecation: Ring marks this endpoint deprecated in favour of the pool-based v2 (initiate-individual-call-v2), which auto-resolves caller numbers (rotation, spam-skipping, auto-purchase). [RINGG] we should confirm which endpoint to build against for production (see §11.B). The field model below is largely shared.

### 7.2 Required request fields

| Field | Required | Source on our side | Notes |
| --- | --- | --- | --- |
| name | Yes | Customer name | Also used as callee_name if not set in custom args |
| mobile_number | Yes | Customer mobile | E.164 format, e.g. +919876543210 |
| agent_id | Yes | Ring assistant UUID | From GET /agent/all; which assistant/version do we pin? |
| from_number_id or from_number | Yes (exactly one) | Caller ID config | Prefer from_number_id (stable). Do not send both. |

### 7.3 Custom variables (custom_args_values) — the personalisation payload

Referenced in the bot prompt as @{{variable_name}}. Keys must stay stable across our code, Ring prompts, and analytics. POC used a thin set; expanding it is the single biggest conversion lever.

POC variables (carry forward):

- Customer: callee_name, mobile_number

- Order: order_id, cart contents (SKU + Qty), total_mrp, total_sp, total_discount_pct, previously bought medicines

- Address (to be sent as 5 discrete fields, not one blob): flat, building, area, city, state, pincode

- ETA: eta_days

Phase-1 expansion candidates (to validate from call recordings):

- tm_cash_balance (TM Cash available to the customer)

- Additional objection-relevant flags (TBD from recording analysis)

Data-format requirements:

- Address sent as discrete fields so the bot can answer contextually — e.g. on an ETA question say "eta_days days, area, city"; on a full-address question read the complete address. [RINGG] confirm whether Ring can delimit/segment a structured field on their side, or whether we must always pre-split. (§11.B)

- No "NA"/null leakage into the prompt. Engineering must implement validation/sanitisation: drop or substitute missing fields gracefully so the bot never voices "NA". [DISCOVERY] define the validation rules and fallbacks per field. (§11.A)

### 7.4 Call configuration (call_config)

| Setting | Field | Phase-1 intent |
| --- | --- | --- |
| Retry attempts | call_retry_config.retry_count | Match POC (4 max attempts) — confirm |
| Retry delays (min) | retry_busy / retry_not_picked / retry_failed | Tune from POC; values in minutes |
| Calling window | call_time.call_start_time / call_end_time / timezone | Compliant window, Asia/Kolkata |
| Scheduled call | call_time.scheduled_at | For Ring-managed scheduling |
| Idle timeouts | idle_timeout_warning / idle_timeout_end | Defaults unless tuned |
| Max call length | max_call_length | Default 240s unless tuned |

Decision needed: are retry/schedule/window managed per-call by us (passed in each request) or configured once on the Ring assistant/campaign? [RINGG] (§11.B)

### 7.5 Optional fields we likely want

- smart_formatter — extract_first_name + optional transliteration (en→hi) to humanise callee_name; preserves original_callee_name. Evaluate for Hindi/Hinglish calls.

- call_category — internal grouping/reporting (e.g. acom_incomplete_order).

- version_id — pin a specific assistant version for consistency across a campaign.

- parent_call_id — for chained/follow-up flows (future).

- callback_url / callback_args — per-request webhook target + headers/params (see §7.6).

### 7.6 Webhook / callback contract (Ring → Truemeds) — critical path

On call initiation Ring returns data.call_id (plus call_status, initiated_at, agent_id, echoed custom_args_values). We must store call_id and map it to our order_id.

We need Ring to call our webhook on terminal events carrying the structured data the BRD requires:

- Intent label — Hot / Warm / Cold

- Conversation context / summary

- Reason / objection tag

- Transcript link and recording link

- Identifiers — order_id, mobile_number, call_id (to reconcile against our record)

- Terminal call status — from Ring's enum: completed, failed, cancelled, forwarded, plus registered/ongoing/retry/error as intermediate.

[RINGG] open items on the webhook (see §11.B):

- Exact webhook event payload schema for terminal events (the docs cover initiation + retrieval, not the push schema for verdicts).

- Are intent label, objection tag, summary, transcript & recording URLs all delivered in the webhook, or must we pull them via GET /history/get-call-details?

- Webhook auth/signature scheme (so we can verify authenticity) and retry behaviour on our 5xx.

- Is the webhook configured per-request (callback_url) or globally on the workspace?

Reconciliation endpoints available as backstops: GET /history/get-call-details and GET /history/get-call-history.

### 7.7 Lead state machine (our side)

ELIGIBLE ──assign──▶ RING_OWNED ──intermediate(retry/scheduled, Ring-managed)──▶ RING_OWNED
   ▲                      │
   │                      ├─ terminal: NOT_CONNECTED_MAX  ──▶ RETURNED_POOL ──▶ (Cold-priority / Cat-2)
   │                      ├─ terminal: VERDICT=HOT/WARM    ──▶ CAT1_ASSIGNED ──▶ (human places order)
   │                      └─ terminal: VERDICT=COLD        ──▶ RETURNED_POOL ──▶ (Cold-priority logic)
   │
 (concurrency=0 fallback returns all to human pool)

A thread is open from RING_OWNED until a terminal webhook; no human action occurs on an order while it is RING_OWNED.

### 7.8 Error / failure handling (from API)

| Symptom | Cause | Our handling |
| --- | --- | --- |
| 401 Unauthorized | Bad/missing X-API-KEY | Alert; key rotation runbook |
| 400 validation error | Missing field / both number params / bad phone | Pre-send validation; never both from_number* |
| Call stuck queued | Window, schedule, credits, provider health | Monitor credits + provider; alert ops |
| Assistant says wrong data | Prompt placeholder ≠ custom_args_values key | Contract test on key names before campaign |

## 8. Portal Changes (human-facing)

- Pre-populated context box on the order-detail page: bot summary (intent reason, objections raised).

- Recording / transcript link for a quick recap before the agent dials back.

- Human-agent dispositions (P1): capture, via dropdown + free text, the reason an order was not confirmed — feeds back to tighten Hot/Warm classification rules. This is the quality loop that keeps the funnel high-precision.

[DISCOVERY] Portal data model: where do bot summary / tags / links attach to the order record, and how does the order-detail page render them? See §11.A.

## 9. Phase 2 — Fully Agentic Flow (outline only)

Once models prove sustained accuracy, extend agentic control so the bot itself performs actions instead of only qualifying: cart edits, address capture/edit, coupon application, SKU search, and ultimately order placement — removing the human from order placement for a growing share of leads. This requires deeper, write-path integration (transactional APIs, idempotency, payment/coupon rules, stronger guardrails and audit) and is explicitly out of scope for this PRD. It is captured here only to ensure Phase-1 design choices (stable identifiers, structured variables, disposition feedback loop) don't block Phase 2.

## 10. Analytics & Instrumentation

Track the funnel end-to-end: eligible → sent-to-Ring → connected → verdict (Hot/Warm/Cold) → Cat-1 assigned → converted, plus connect rate, attempts-to-connect, callback latency, CPO, and intent-precision via dispositions. Build dashboards once metric definitions and event sources are locked (§3.3, §11.A). Cost/CPO structures and the directional CPO-reduction model are WIP pending commercials and will be appended.

## 11. Open Questions

### 11.A — For Truemeds Engineering (internal) — [DISCOVERY]

These gate estimation. Each is a "where/how do we store or assert this" question.

- Identifier storage & assertion. Where do patient_id and address_id live, and can the assigning service assert their presence cheaply at assignment time (to power the §6.3 eligibility filter)?

- Variable sourcing. For each custom_args_values field (cart SKUs+qty, MRP/SP/discount, previously bought meds, 5-part address, eta_days, tm_cash_balance), what is the system of record and can we fetch all of it at call-initiation time within latency budget?

- Data validation/sanitisation. What are the per-field rules to prevent "NA"/null leakage into the prompt, and the fallback values when a field is missing?

- Order ownership lock. How do we mark an order RING_OWNED so it's removed from the human pool, and reliably release it on a terminal webhook (including crash/timeout safety)?

- Webhook ingestion. Where does the inbound Ring webhook land (service/endpoint), how do we map call_id→order_id, and how do we make ingestion idempotent + retry-safe?

- Portal data model. Where do bot summary, objection/reason tag, intent label, transcript & recording links attach to the order, and how are they rendered on the order-detail page?

- Recording storage. Where/how long do we store recordings on our side (bucket, retention, PII/compliance), and do we store Ring's link or pull/copy the file?

- Concurrency control. How is the Ring concurrency value implemented and changed at runtime (including the →0 kill-switch), and who can change it?

- Cold-priority logic (P1). Where does the priority queue for Cold re-attempts live and how does it interact with the AOV-driven assigning logic?

- Metric instrumentation. Which events/tables source each success metric in §3.3 so dashboards are built once?

- Telephony switch. Confirm the Knowlarity→TATA change is a single backend config and scope the change/testing.

### 11.B — For Ring AI Tech Team (vendor) — [RINGG]

These gate the integration contract.

- Endpoint choice. Should production build against the deprecated initiate-individual-call or the pool-based v2 (initiate-individual-call-v2)? What changes in the request/response between them?

- Webhook payload schema. Provide the exact schema for terminal/verdict webhook events — fields, types, and examples.

- Verdict delivery. Are intent label (Hot/Warm/Cold), objection/reason tag, conversation summary, transcript URL and recording URL all pushed in the webhook, or must some be pulled via GET /history/get-call-details?

- Webhook auth & reliability. What signature/auth scheme secures the webhook, and what is the retry policy if our endpoint returns 5xx?

- Callback configuration. Is callback_url set per-request or globally per workspace? Recommended pattern for our volume?

- Retry/schedule/window ownership. Are retry count/delays, calling window, and scheduling set per-call (in each request) or once on the assistant/campaign? What are the defaults we'd inherit?

- Structured fields (e.g. Address). Can Ring segment/delimit a structured field on their side, or must we always pre-split? Best practice for the 5-part address use case.

- Agent/version pinning. How do we obtain and pin agent_id + version_id for a stable production assistant, and how are prompt/version updates rolled out?

- Caller IDs. How do we obtain from_number_id(s); do they support number rotation/pooling for deliverability and spam-avoidance at our volume?

- Concurrency & rate limits. What concurrency/throughput can Ring sustain for us, what are API rate limits, and how do we raise/lower concurrency programmatically?

- Credits/health signals. How do we monitor workspace credits and provider health to avoid silent queued stalls?

- Telephony. Confirmation that low-latency TATA trunks are supported/recommended and any config needed on Ring's side.

## 12. Dependencies, Risks & Assumptions

Dependencies: Ring assistant + caller numbers provisioned; webhook schema delivered; assigning-logic filter built; portal changes; recording storage; commercials finalised; telephony decision (Knowlarity vs TATA).

Risks:

- Intent-precision drift → bad Hot/Warm labels waste agent time. Mitigation: disposition feedback loop (§8.3), ongoing quality control.

- Deprecated endpoint → rework if we build on v1. Mitigation: resolve §11.B.1 before build.

- Data quality (NA/null leakage, stale variables) → poor conversations. Mitigation: validation layer (§11.A.3).

- Webhook reliability → lost verdicts / stuck orders. Mitigation: idempotent ingestion + reconciliation via history endpoints (§7.6).

- Telephony packet loss → poor call quality. Mitigation: evaluate TATA.

Assumptions: POC ~20% conversion is reproducible at scale; ~17k eligible universe is stable; NDA covers production recording storage; commercials won't change the core flow.

## 13. Phasing / Rollout (proposed)

- Discovery — answer §11.A and §11.B; lock endpoint and webhook schema.

- Build — eligibility filter, call-initiation service, webhook ingestion + state machine, portal context box + dispositions, recording storage.

- Controlled pilot — low concurrency on a slice of eligible orders; verify verdict accuracy and callback latency; tune retry/window/variables.

- Scale — ramp concurrency toward full eligible universe; monitor metrics; keep the concurrency=0 kill-switch ready.

- Phase 2 evaluation — only after sustained accuracy.

End of draft v0.1. Sections 7 and 11 are the engineering-discovery surface; §11.B is the vendor-question set to send Ring AI.