# POD — Impact & OMS / Cart Migration

Payments + Portals (6 engineers + 2 leads) · one story · the post-order downstream layer: reliability, compliance, recovery, cost, capacity — between preorder and postorder.

Alignment with VP Product + Engineering Director, before the CEO call · 2026-08-19

We moved these numbers through functional and non-functional work — without blocking a single business project. That freed capacity, and the same team is now unblocking Cart — here is where Product’s bandwidth is going, and the future backlog + vision it is surfacing along the way.

## 1 · IMPACT — OUTCOMES AND WHAT DROVE THEM

| OUTCOME (L1) | BASELINE → CURRENT | WHAT DROVE IT (L2) |
| --- | --- | --- |
| HA CPO | ₹16.5 → ₹7.8 ~₹67L/mo saved FY-end goal, hit ~8 mo early | HA headcount reduction, driven by: - Substitution skips - Prescription-required handling - HAs unable to confirm orders - Forced substitutions - HAs unable to log in - HAs not getting orders |
| Pharmacist / CSR CPO | ₹14 → ~₹9 same FY-end goal, ~8 mo early | - Voicebot: 55% of call volume auto-handled & resolved - Only 13% call back (87% contained) |
| Stuck orders (incomplete / payment-pending / status) | ~100/day → ~0 | - Order-state + payment/decimal-mismatch fixes - Cleaner order progression, healthier OP→OD |
| Engineers freed | support/on-call → ~1/3 | - Recurring bug-fix + KTLO for doctors/HAs cleared - More engineers available for functional / impactful work |

Proof of mechanism: HA order-confirmation failures (every alternate day, most orders) → zero; Value-Meds telecom switching (was 4 incidents/mo, 2 eng each) → business toggle, last switch ran with zero engineering.

## 2 · WE DID NOT BLOCK BUSINESS

Delivered / enabled alongside the foundational work — clearing recurring ops is what dropped support man-hours to ~1/3 and freed engineers for these:

- Call-skipping logic

- Valid-Rx categorisation

- Voicebot

- Assisted Commerce

- Ring AI

- NFS salts

## 3 · WHAT THE TEAM IS DOING NOW — CART UNLOCK

Cart can’t unblock until the new OMS is live. For OMS to go live, all our portals + payment services must migrate to it. Engineering owns the migration bandwidth.

Aligned direction: migrate-only for now — protect the Cart date. Enhancements found along the way are captured as backlog + vision for the phase after, not taken up now.

## 4 · WHERE PRODUCT’S BANDWIDTH IS GOING

Two prongs this phase — both compounding:

- Prong 1 — Cut scope to unblock Cart faster. Identify the right features to migrate, not all of them. Super Doctor Portal: 29 features → 16 useful. Less throwaway work, less rework, faster Cart.

- Prong 2 — Rapid discovery in the same phase. Deep-diving the portals at speed — mapping real usage, exposing cross-portal gaps. This feeds a future backlog and sharpens product vision at near-zero extra cost.

## 5 · WHAT DISCOVERY IS PRODUCING — FUTURE BACKLOG + VISION

Vision emerging from the deep-dive:

- Unified Commerce Platform — one capability layer to place & manage orders across all commercial journeys (Type-1, Pill Reminder, Assisted Commerce, Pharmacist Portal) + shared CRM. Ends silos, duplicate build, and inconsistent coverage across portals.

- Rule Engine — configurable agent categorisation and signal-based routing of orders/customers. Differentiated workflows, faster experimentation, lower recurring Product/Eng dependency.

Gap backlog surfaced (captured for post-migration, examples):

| GAP FOUND | COST TODAY |
| --- | --- |
| Warehouse / logistics change on live order | ≥100 orders/day cancelled — no WH/3PL change; customer must restart the whole journey |
| Cross-portal substitute pricing | Same medicine, different substitute price in Pharmacist Portal vs app/web → distrust, lost conversion |
| Credits & coupons in Pill Reminder | Can’t apply → order discarded → pharmacist recreates it |
| Call-preference propagation | Opted-out of HA calls, still pulled into Assisted calls → compliance / CX risk |
| HA-call skip for Type-1 | Pharmacist already the substitution touchpoint; no skip → redundant calls + cost |

Figures are approximate / directional, to be data-locked before the CEO call. Prepared by Apurva Shetty.